# TUSMindSpace: Deepu Dinesh (K00290679)

Github link: https://github.com/MAD2IK/TUSMindSpace

# Current Progress

As of 29/10/2026, current progress for Sprint 1 has been completed as follows:

| Week | Item | Status |
| --- | --- | --- |
| Week 1 | Proposal Draft | Done |
| Week 1 | Github Repo | Done |
| Week 1 | Readme.md Draft | Done |
| Week 2 | Low fidelity wireframes | Done |
| Week 2 | Home Screen UI | Done |
| Week 2 | Navigation UI | Done |
| Week 2 | Meditate Screen UI | WIP |
| Week 2 | Journal, Resources, Contact Screen | WIP (Placeholder title screens only) |
| Week 3 | WIP | WIP |